# 1XW Membership & Payment Integration – Work Plan

## Overview

Goal: implement a simple but robust system that connects Stripe subscriptions with access to the members-only research area of the 1XW website.

## Phase 1 – Public Subscription Flow

Modify index.html to include a clear subscription call-to-action.

- Display monthly price

- Short description of benefits

- 'Subscribe' button linking to the Stripe checkout

- After payment Stripe redirects users to login.html

## Phase 2 – Authentication System

Replace the current login.html mechanism.

- Remove hardcoded password and localStorage access

- Implement email-based login (magic link or code)

- Users must authenticate before accessing members pages

## Phase 3 – Membership Database

Create a simple user database using Supabase.

Minimum fields:

- email

- stripe_customer_id

- stripe_subscription_id

- subscription_status

- created_at

- updated_at

## Phase 4 – Stripe Integration

Connect Stripe to the database using webhooks.

Events to handle:

- checkout.session.completed

- invoice.paid

- customer.subscription.deleted

- invoice.payment_failed

These events update the subscription_status of users.

## Phase 5 – Secure Access to Members Area

Update app.html and model.html so they:

- Check authentication status

- Verify active subscription

- Redirect to login if access is not valid

## Phase 6 – Protect Premium Data

Ensure research JSON files are served only to authenticated users.

Data access should occur through a controlled endpoint or authenticated request.

## Phase 7 – End-to-End Testing

Full workflow test:

1. User clicks Subscribe

2. Completes Stripe payment

3. Returns to login

4. Authenticates via email

5. Accesses app.html / model.html

6. Cancels subscription via Stripe portal

7. Access removed at end of billing period

## Implementation Order

1. Update index.html (subscription section)

2. Create Supabase project

3. Rewrite login.html

4. Implement Stripe webhooks

5. Update app.html and model.html access checks

6. Secure premium JSON data

7. Run full system test